## Slide 1
AI Research
`
© Conestoga College. All rights reserved.
F24-7 Sprint Demo

## Slide 2: Team
Copilot Studio | Tech
Arsh Chauhan | Hamna Ashraf
Paras Rupani | Wei-Hsiang Chen
 | Jongeon Lee

## Slide 3: Sprint Goal
Enhance LLM response accuracy.
  Filtering user queries.
  Extract essential information from inputs.
  Guide users to provide refined queries.
Develop a React-based user interface.
Implement voice input for query submission.
Notes: To enhance responses from the language model, we have implemented query filtering and key information extraction.
This ensures the model processes only the most relevant inputs.
We also guide users to provide more refined queries and include specific information such as topic title or the unit details, improving the quality of interactions.
The interface was built using React,, and to make it more user-friendly, we integrated voice input for submitting queries.

## Slide 4: Live Demo

## Slide 5: Blockers
Response Speed Issue:
  Initial responses are under 5 seconds.
  Subsequent responses take nearly a minute.
Voice Recognition Limitation:
  Current library lacks modifiable accuracy settings.
Notes: First, there's a response speed issue. While initial responses are under 5 seconds, subsequent ones can take almost a minute, which impacts user experience.
Second, the voice recognition library we're using has limitations—it doesn’t allow us to modify accuracy settings, which restricts performance optimization.
These challenges will be documented and addressed in the next phase improving the performance.

## Slide 6: Next Plan
Collecting all necessary files, reports, and materials.
Sorting the documents.
Documenting a guide for the next team to review progress.
Notes: First, we’ll collect all necessary files, reports, and materials to ensure we have everything organized.
Next, we’ll sort these documents for better accessibility and usability.
Finally, we’ll create a detailed guide for the next team, helping them review our progress and continue the work smoothly.

## Slide 7
Q & A